Response to the Backend Engineering Requirements

Project: NETRA · PS: SIH26127 — City-Wide AI Engine for Multi-Camera ANPR Trajectory Tracking and Urban Traffic Analytics · Org: Bharat Electronics Limited

This document answers the handoff point by point: what is built and running, what is deliberately not built, and what is still to build. Every "built" claim below corresponds to a live endpoint, a table with rows in it, or a test that passes — not to an intention.

## 1. The one-line answer

The MVP loop the document defines in §18 is closed and running:

CCTV VIDEO → VEHICLE DETECTION → TRACK → ANPR → STORE → SEARCH

→ INCIDENT → OPERATOR CONFIRM → LIVE DASHBOARD

Three channels run side by side: an ANPR channel on Indian traffic footage, a

threat-watch channel on pedestrian footage, and the operator's own camera running faces, plates, objects and threat evidence on the same frames.

The ANPR channel decodes real Indian traffic footage continuously, YOLOv8n detects vehicles, ByteTrack tracks them, a YOLO11n plate detector crops the plate, EasyOCR reads it, and a temporal-voting layer decides whether the read is good enough to publish. Confirmed plates land in the database and appear on the live dashboard; uncertain ones go to a human. Measured reads on real footage include

KL07BA5252 @ 92.8 %, DL3CBJ1384 @ 99.5 %, MH02BJ4692 @ 93.6 %,

HR26CO6869 @ 91.6 %, with zero false positives across 327 seeded sightings.

Where we differ from the recommended stack, it is a substitution behind the same contract, not a missing capability — see §4.

## 2. Feature inventory — status against §2 of the requirements

| # | Feature | Phase | Status | Evidence |
| --- | --- | --- | --- | --- |
| 1 | Camera ingestion (registry, health) | 1 | Built | cameras, zones, camera_links tables; GET /api/v1/cameras; camera.health events |
| 2 | ANPR (text, confidence, crop, track) | 1 | Built | plate_reads + sightings; crop written per pass; 92 evidence crops on disk |
| 3 | Vehicle detection / classification | 1 | Built | YOLOv8n, COCO classes 2/3/5/7; sightings.vehicle_type |
| 4 | Single-camera MOT | 1 | Built | ByteTrack; track id <camera>:<local> |
| 5 | Vehicle Re-ID | 2 | Not built | See §5 — plate is our identity key today |
| 6 | Trajectory reconstruction | 2 | Built | GET /api/v1/vehicles/{plate}/trajectory over camera_links |
| 7 | Vehicle investigation / search | 2 | Built | GET /api/v1/vehicles/search, /sightings |
| 8 | Vehicle watchlist | 2 | Built | watchlist table with expiry; POST/DELETE /api/v1/watchlist |
| 9 | Face / POI search | 3 | Built | InsightFace buffalo_s; POST /api/v1/persons, /faces/scan |
| 10 | Person Re-ID (cross-camera) | 3 | Partial | Same gallery matches on any camera; no appearance-based person Re-ID |
| 11 | Incident engine + schema | 1 | Built | alerts (15 types, 8 states), anomaly_events |
| 12 | Context-aware threats | 3 | Built (evidence layer) | edge/snapshot.py — all 80 COCO classes reported; object + person + person-object interaction + person-person contact + temporal axis; scored, never asserted |
| 13 | Medical / emergency events | 2/3 | Not built | Person-down, fire/smoke need trained models — see §5 |
| 14 | Incident fusion | 2 | Partial | Republish cooldown + dedupe keys prevent duplicates; no cross-camera merge |
| 15 | Severity / prioritisation | 2 | Built | alerts.severity critical→info, set per rule |
| 16 | Human verification workflow | 1 | Built | review_queue; GET/POST /api/v1/review; every decision audited |
| 17 | Response orchestration | 3 | Not built | No dispatch state machine |
| 18 | Hospital / resource recommendation | 3 | Not built | No resource registry |
| 19 | Evidence package | 2 | Partial | Crops + snapshot refs stored and served; no bundled export |
| 20 | City map APIs | 1/2 | Built | Leaflet + OSM; camera/alert/trajectory geometry; haversine_m UDF |
| 21 | Traffic analytics | 2 | Partial | GET /api/v1/stats, /stats/timeline; no density/congestion model |
| 22 | Predictive analytics | 3 | Not built | Needs a baseline history we do not have |
| 23 | Forensic search | 2 | Built | Historical sightings/alerts with time + camera + plate filters |
| 24 | Admin console | 1 | Built | Cameras, zones, thresholds, model versions, feature flags via /config/* |
| 25 | Observability | 1 | Partial | Structured logs, /api/health, per-camera stats; no Prometheus/Grafana |
| 26 | Auth / RBAC | — | Not built | Single implicit operator; see §6 — this is our top gap |

Score: 15 built, 5 partial, 6 not built. Every Phase-1 item in the document is complete except authentication.

Two capabilities were added that the inventory does not list:

| Feature | Status | Notes |
| --- | --- | --- |
| Owner / RC / PUC / insurance lookup | Built (adapter) | GET /api/v1/registry/{plate} behind a mandatory audited reason. Provider-pluggable; see §5.4 |
| Phone and operator camera as a channel | Built | POST /api/v1/devices/frame; USB, Tailscale or tunnel; see §7 |

## 3. Event contracts — §4

Implemented and flowing over SSE (GET /api/v1/stream):

sighting.created · alert.created · alert.updated · camera.health ·

face.match_candidate · review.queued · review.decided · incident.detected

Not yet emitted: vehicle.detected, vehicle.track_updated, anpr.read,

vehicle.match_candidate, traffic.aggregate.

This is a deliberate ordering decision, not an oversight. vehicle.detected and

vehicle.track_updated fire at frame rate — roughly 1 200 events/second at ten cameras. The document itself says (§14) to use backpressure and batch writes for high-rate observations. We publish the *settled* result instead of every frame, and keep the per-frame evidence inside the tracker where it is actually used. Emitting them becomes correct the moment there is a real event bus to absorb them; the payloads are already assembled internally.

## 4. Stack substitutions — §10

We match the recommended architecture in shape and differ in three components, each behind the same interface so the swap is mechanical:

| Recommended | We run | Why, and what the swap costs |
| --- | --- | --- |
| PostgreSQL + PostGIS | SQLite (WAL) with a haversine_m SQL function | Zero-install so the whole system runs on a judge's laptop. haversine_m maps 1:1 onto ST_Distance; the queries are written so only the function name changes. |
| MinIO / S3 | Filesystem under data/evidence/, served read-only | Same discipline the document asks for: the DB stores a *reference*, never a blob. Repointing at S3 is a path change. |
| Kafka / Redpanda / Redis Streams | In-process pub/sub → SSE | Honest limit: this does not survive a restart and does not fan out across machines. It is the single biggest scaling gap. |
| pgvector | NumPy matrix cosine over the enrolled gallery | Exact, not approximate. Correct to a few thousand identities; needs a real index beyond that. |
| WebSocket | SSE | Live updates are one-directional. SSE reconnects automatically and needs no protocol upgrade through a proxy. |

Docker Compose, FastAPI, Pydantic contracts, YOLO-family detection, and ByteTrack tracking are all as recommended.

## 5. What we cannot honestly build — and why

The document's §8 is explicit that models must return observable classes and scores, never a backend assertion. Three items fail that bar with the data and time we have, and we are declaring them rather than faking them.

### 5.1 Accident detection — built, benchmarked, and switched off

We implemented a trajectory heuristic (hard braking, stop-after-motion, tracks ending at speed) and tested it against six real CCTV clips. The result:

| Clip | True label | Hard-brake | Stop-after-move | Track ends at speed |
| --- | --- | --- | --- | --- |
| FP2 | normal traffic | 30 | 15 | 6 |
| V1 | accident | 20 | 10 | 9 |
| V4 | accident | 1 | 0 | 13 |

The normal-traffic control clip scored *highest* on two of the three signals. The detector does not work. It ships disabled (NETRA_ENABLE_ACCIDENT=false) with that table in its docstring, because tuning it until six clips pass is overfitting to six clips, not building a detector. The correct fix is a trained temporal model (CCD or UCF-Crime with VideoMAE / RTFM), which needs GPU training time we do not have this cycle.

### 5.2 Firearm detection

Our detector is YOLOv8n on COCO. COCO contains knife, scissors and

baseball bat. It contains no firearm class. The threat module therefore reports those three classes and says so in its own response payload. Claiming gun detection would require a weapons dataset and training run we have not done.

### 5.3 Fighting, and other actions

Person-to-person violence is an *action*, not an object. Two people grappling and two people embracing produce identical bounding boxes. We report the observable —

*"N pair(s) of people in close contact — could be a struggle, could be a conversation"* — score it, and route the frame to an operator. We do not label it a fight. Doing so needs a trained temporal action model on a violence dataset (RWF-2000 or similar), which is the same missing piece as §5.1.

### 5.4 Owner data, and why the lookup is an adapter

The authoritative source is VAHAN (MoRTH/NIC). Access is granted to police and transport departments under an MoU with NIC-issued credentials — not obtainable by a student team. Three consequences:

The lookup ships as a provider adapter. mock returns synthetic records that are labelled as demo data in the API response, in /config/features and in the UI.

http consumes a licensed RC-verification API — several vendors resell VAHAN-derived data under contract. Five environment variables and it returns real owner, RC, PUC, insurance and fitness data. scripts/check_rc_api.py validates a key before the console touches it.

In deployment, the same adapter points at VAHAN under the department's own MoU.

We do not scrape parivahan.gov.in. It is CAPTCHA- and OTP-gated precisely to prevent bulk lookup; defeating that is a terms violation and is exactly the abuse this system's privacy design exists to prevent.

Owner records are never written to a table. They are held in memory for 300 seconds and discarded. Names are masked to initial-plus-surname, addresses to locality and PIN, chassis and engine numbers to the last four digits. Every lookup requires a typed reason of at least eight characters and the audit row is written

before the query runs, so a failed attempt is still on the record.

### 5.5 Vehicle Re-ID and person Re-ID by appearance

Both need an appearance-embedding model trained on vehicle/person re-identification data plus a camera-topology gating layer. We chose ByteTrack precisely *because* it needs no ReID model — it was the right call for a laptop with no CUDA. Today cross-camera identity is keyed on the plate, which is exact when the plate reads and useless when it does not. That is the honest boundary.

## 6. What we still have to build — in priority order

Authentication and RBAC (§13). This is the largest gap and the easiest to close: four roles (administrator, operator, investigator, response), JWT login, and a dependency on every route. The audit_log table already records actor, action, target and reason on every consequential call — it is currently trusting a client-supplied actor string. *~1 day.*

A durable event bus. Redis Streams behind the existing events.publish() call. The interface already exists; only the transport changes. *~half a day.*

PostgreSQL + PostGIS migration. Schema and queries were written for it; haversine_m → ST_Distance and the datetime() handling are the two known edges. *~1 day.*

The high-rate observation events (§3 above), once 2 can absorb them.

Incident fusion across cameras — merge alerts from adjacent cameras within a time window into one incident, using the camera_links graph we already have.

Traffic aggregates — volume, average speed and density per road segment per interval. The sightings data needed is already being written.

Prometheus + Grafana over the counters we already keep per camera.

Accident and person-down detection, properly — trained temporal model, evaluated against a held-out set, not tuned to the demo clips.

Items 1–3 are the difference between "a working prototype" and "a backend a BEL engineer would accept." Items 4–7 are scale and polish. Item 8 is research.

## 7. On the phone-as-camera addition

We do not have live CCTV hardware, so a phone or the operator's own webcam runs the camera role. Browsers only open a camera in a secure context, so connectivity is adb reverse over a USB cable (nothing exposed to any network — the phone is wired to the machine exactly like a CCTV camera on a cable), a private

Tailscale link, or a tunnel. It performs face matching, plate reading, all-object detection and threat evidence on the frames it sends, and the operator camera has a full-screen view showing per-face detail: face size, image quality, detector score, and the top-3 closest enrolled identities with their scores — because a 66 % match means something different when the runner-up is 21 % than when it is 64 %.

One design decision matters here and it follows directly from §8 of the requirements. A fixed camera sees a vehicle across many frames and settles the plate by temporal voting; a phone in a moving hand sees it once. A single frame cannot satisfy our evidence rule (minimum 3 frames, full evidence at 8), so a handheld read is capped at 0.80 confidence and written to the review queue — never to the confirmed sightings table. Verified on real footage: the phone path reads KL07BA5252 correctly and files it as a review candidate at 0.80, while the fixed camera publishes the same plate at 0.928 as fact.

The same restraint governs threat detection. It returns the evidence the requirements ask us to store — object class, person track, interaction (is the object inside a person's bounds, at hand height?), and an explicit note that a single frame carries no temporal evidence — then a score and a *review* decision. It never asserts a threat. knife = threat is not encoded anywhere.

## 8. Where we go beyond the brief

Temporal voting on characters, not strings. Per-character evidence is accumulated across every frame of a track, weighted by frame quality, and combined with a geometric mean so one bad character sinks the plate. This is what produces the zero-false-positive figure.

A measured negative result, kept in the code. §5.1 above.

A published-accuracy policy rather than a model metric. ≥0.90 auto-accept, 0.55–0.90 to a human, <0.55 discarded. "Accurate" is defined as *nothing wrong is ever published as fact*, which is the property an operator actually needs.

Regional plate grammar with positional confusion repair (O↔0, I↔1, B↔8, S↔5, Z↔2) and rejection of impossible RTO codes — added after the system once published KL0ZBA5252 for a true KL07BA5252.

DirectML acceleration on AMD where CUDA is unavailable: YOLOv8n 59.4 → 18.9 ms (3.2×), plate detector 54.9 → 11.1 ms (5.0×).

A confidence ceiling for single-frame cameras. A handheld camera sees a vehicle once and cannot satisfy the evidence rule, so its reads are capped at 0.80 and written to the review queue, never to confirmed sightings. Verified: the same plate reads 0.928 as fact from a fixed camera and 0.800 as a candidate from a phone.

A rejection rule learned from a real failure. OCR returned 631 at 0.9999 confidence off a partly occluded car during testing. High confidence on a fragment is confidently wrong, not nearly right, so reads below the minimum plate length are discarded and reads failing regional grammar are damped.

## 9. Summary

We built the vertical slice the document asks for first (§16, item 8) and resisted building face search, threat intelligence and dispatch before the core loop was stable (§17). The core loop is stable. Face and threat modules sit behind feature flags, exactly as instructed. The remaining work is infrastructure — auth, a real event bus, PostgreSQL — not new AI, and each has a known interface to slot into.

What we will not do is claim a detector we have not trained or publish a plate we have not proven. The accident detector staying switched off is the clearest statement of that principle we can make.